Project Scope: Mortgage Portfolio Analytics on Microsoft Fabric

Version: 0.1 | Date: 10 October 2026 | Owner: [YG-Data-Stack] Data: Fully synthetic UK building society mortgage book (150,000 accounts, monthly snapshots Jan 2019 to Sep 2026). No real customer or employer data.

1. Purpose

Build a governed, tested analytics platform (Fabric lakehouse, Direct Lake semantic model, Power BI report) that gives a building society one trusted view of mortgage performance, arrears risk and customer retention, from raw and deliberately messy source extracts.

2. Users and what they need

| User | Primary need | Typical decision |
| --- | --- | --- |
| Mortgage Operations | Where arrears is building and which cases cure | Collections capacity, contact strategy, forbearance use |
| Credit Risk | Early-warning view of arrears roll rates, LTV and payment shock | Risk appetite, provisioning inputs, lending criteria |
| Finance | Book size, income impact of redemptions and early repayment charges | Forecast, funding and margin planning |
| Product | Why customers leave and who stays at fixed-rate expiry | Retention pricing, product transfer strategy |

3. The five business questions

| # | Question | Key measures (month-end basis) |
| --- | --- | --- |
| 1 | How is the book performing? | Balance, account count, weighted average LTV, average rate, split by region, rate type, vintage and channel |
| 2 | Where is arrears building, and how fast does it roll? | Arrears rate (accounts with 1+ month in arrears), 3M+ arrears rate, roll-forward rate and band-to-band transition matrix |
| 3 | What cures, and what does not? | Cure rate, outcomes of arrears cases (cured, cured after forbearance, redeemed, possession), time open, forbearance and contact attempts |
| 4 | Who redeems, and why? | Redemptions by reason and month, annualised redemption rate, early repayment charge income, destination lender type, broker vs direct |
| 5 | What happens at fixed-rate expiry? | Balance expiring in the next 12 to 24 months, retention rate (product transfer vs reversion to SVR vs redeemed), average payment change on transfer or reversion |

Definitions to agree before building: in arrears = months in arrears greater than 0;

cure = account moves from an arrears band to up to date;
 retained at expiry = product transfer taken (reversion to SVR is reported separately as "stayed on book"). Record any change in the decisions log.

4. In scope

- Bronze, Silver and Gold layers with data-quality handling, quarantine and reconciliation to the injected-defect answer key

- Star-schema Gold model, Direct Lake semantic model with documented measures and row-level security

- Seven-page Power BI report (executive summary, portfolio profile, arrears and collections, forbearance and Consumer Duty, redemptions and retention, maturity wall, data quality)

- Orchestrated pipeline with an incremental snapshot load, automated data tests, dev to test deployment, and Git version control

- Documentation: architecture, data model, governance note, decisions log, README

5. Out of scope

- Machine learning or forecasting (e.g. arrears prediction, churn scoring)

- Real-time or streaming data; the platform is batch, loaded monthly

- Regulatory returns and provisioning calculations

- Real customer data, production security hardening and live system integration

- Collections workflow or case-management tooling

6. Success criteria

- Every injected defect type is detected and handled; the reconciliation table shows no unexplained variance.

- Semantic-model measures match independent notebook calculations (Validation Log shows all PASS).

- A full run takes raw files to the report with no manual steps, and data tests fail the pipeline when broken.

- Each report page answers its stated question and loads in a few seconds.

- A reviewer can understand the repo and run the demo from the README in under five minutes.

7. Constraints and assumptions

- Single developer; indicative timeline of six weeks.

- Smallest practical Fabric capacity; pause it when idle to control cost.

- Behavioural patterns and rates are modelled, not real market data; findings are for demonstration only.